MEETING MINUTES

Professional Computing Project – Team 03

MEETING OVERVIEW

Date: September 10, 2025
Meeting Type: Client Development Meeting
Purpose: Review current progress on document search system, clarify priorities between PDF search and library search, discuss performance concerns and client requirements.

Attendees:

- Dr. Chris Parsons

- James Felstead

- Peter Fang

- Chunyu Zheng

- Hazel Wang

Apologies / Absentees:

- Rania Khan (Sick)

KEY DISCUSSION POINTS

Project Progress & Concerns

- Client emphasized importance of ensuring the search functionality is effective by the end of the project, without excessive pressure on the team.

- Discussion around whether to prioritize PDF search vs library search, and how to design the user interface for switching between modes.

- Concern raised about batch search usability—clicking for each document would be inefficient.

Technical Considerations

- Performance: Current search runs slowly; need to optimize search execution (possibly allowing more intensive local computation).

- Client suggested that internet speed is a limiting factor, mentioning high-performance connections (e.g., Starlink) could improve processing.

- Discussion on system scalability and reliability, ensuring functionality is prioritized over advanced UI design at this stage.

Client Feedback

- The client confirmed flexibility in offering both PDF and Library search methods.Stressed that ease of use is secondary to ensuring functionality works correctly.

- Encouraged the team to be proactive and more demanding with client requirements, to avoid delays.

Data & Quality

- A data inconsistency was noted, highlighting the need for quality checks.

- Differences between PDF file names and document titles may require standardization.

Multi-language Strategy

The client confirmed that most documents are in English and French, with Spanish used to a lesser extent.

DECISIONS MADE

- Priority: Ensure functionality of both PDF and library search, with flexibility for the user to switch between them.

- Usability: Avoid inefficient batch-processing that requires excessive user interaction.

- Optimization: Explore performance improvements through local computation and better connection setups.

- Client Expectations: Team should request needed resources and clarifications from the client without hesitation.

ACTION ITEMS

| Task | Responsible | Deadline |
| --- | --- | --- |
| Provide additional metadata and guidelines for search modes | Client | Within 1–2 days |
| Continue testing PDF and library search integration | Team | Ongoing |
| Investigate performance optimization (batch search and faster execution) | Team | Before next meeting |
| Prepare updated demo with dual-mode search (PDF & Library) | Team | Next client meeting |

NEXT STEPS

- Deliver requested materials and clarifications from client.

- Prepare updated demo version including PDF and library search.

- Continue addressing performance optimization and usability for batch search.

- Review progress in the next scheduled meeting with client.

CONCLUSION

The team and client aligned on the importance of focusing on core functionality of the search system. Decisions were made to support both PDF and library modes with an efficient design, while performance improvements remain a priority. The client encouraged the team to be assertive in requesting support, ensuring progress continues smoothly.

Meeting Minutes Prepared by: Hazel Wang
Date Prepared: September 10, 2025
Next Meeting: Sprint 2 Discussion – Monday | Client Meeting - Wednesday